|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Monday Sept 14** | **Tuesday Sept 15** | **Wednesday Sept 16** | **Thursday Sept 17** | **Friday Sept 18** | **Saturday Sept 19** | **Sunday Sept 20** |
| Plan out the portfolio schedule/days and what I will need to complete  **DONE**  Start the wireframe for my portfolio  **DONE** | Start work on the html portion of the class and create a repository on github for the portfolio. |  | Finish the html and start the css/js portion of the portfolio. |  |  | Finish the css/js portion.  Start looking through my projects to make sure they are ready to be shown off |
| **Monday Sept 21** | **Tuesday Sept 22** | **Wednesday Sept 23** | **Thursday Sept 24** | **Friday Sept 25** | **Saturday Sept 26** | **Sunday Sept 27** |
|  |  | Finish the final details for any projects | Get feedback from friends and start adjustments |  |  | Finish recommendations and make sure the project is properly deployed |
| **Monday Sept 28** | **Tuesday Sept 29** | **Wednesday Sept 30** | **Thursday Oct 1** | **Friday Oct 2** | **Saturday Oct 3** |  |
| Add any other projects that I have done since starting the project html and css |  | Make sure everything is finalized and in working order | Double Check and make sure everything is ready |  | Submit first version of portfolio |  |

The first version needs to be completed by Oct 3rd.

The final revision needs to be completed by the end of the Program.

My portfolio webpage will need the follow:

* Navbar
* Introduction/About Me
* Links to my projects on github, repl., and codepen
* A way to contact me
* Possibly a feedback feature?

I will use HTML5, CSS, JS, and VS Community for my portfolio.

The files I’ll need are:

* Currently unknown

I have NOT created a GitHub repository yet.

I will need to deploy this on github immediately.